| REPORT FOR: | Traffic And Road Safety Advisory Panel |
| --- | --- |
| Date of Meeting: | 23 November 2015 |
| Subject: | INFORMATION REPORT 2015/16 Traffic and Parking Schemes Programme update |
| Responsible Officer: | Venetia Reid Baptiste – Divisional Director, Commissioning Services |
| Exempt: | No |
| Wards affected: | All |
| Enclosures: | Appendix A - Parking management programme 2015/16 Appendix B - Transport for London programme 2015/16 Appendix C - Welldon Park School – 20 mph zone proposals Appendix D - Cedars School – 20 mph zone proposals Appendix E - Whitefriars School – 20 mph zone proposals Appendix F – Rayners Lane – bus priority scheme Appendix G – Long Elmes. College Road – Cycle Scheme Appendix H – Eastcote Lane – bus scheme |

Section 1 – Summary

This information report is presented to members to provide an update on progress with the 2015 /16 traffic and parking management programme of works. This includes schemes funded by Transport for London (TfL) and schemes included in Harrow’s Capital Programme. The information contained in this report reflects the latest position at the time of writing this report. FOR INFORMATION

# Section 2 – Report

General

- This information report provides members with an update on the current programme of transport schemes and initiatives funded in the 2015/16 programme. This includes schemes funded by Transport for London grant and the Harrow capital programme. Appendices A and B provides a summary of progress with all the schemes within the current programme.

- More detail on certain schemes is provided below in the body of the report where they have reached the public consultation, statutory consultation or implementation stages and any other specific issues of interest to members.

Harrow Capital 2015/16

Parking management programme

- The 2015/16 parking programme was agreed at TARSAP in February. There are no schemes from previous years carrying forward and so this year’s programme consists of all new schemes as follows:

- Headstone Lane Station area – new zone

- Wealdstone CPZ (CA zone) / Whitefriars School area - review

- Whitmore Road area – new zone

- Pinner CPZ area – localised parking reviews in four locations only

- Canons Park area - localised parking reviews in three locations only

- South Harrow CPZ - localised parking reviews in five locations only

- Hatch End CPZ – parking review.

- North Harrow CPZ, Somerset Road – parking review.

- Four of the schemes have been developed and subject to informal consultation and are being presented in separate reports on the agenda for this meeting. These schemes are Headstone Lane, Wealdstone, Whitmore Road and South Harrow.

- Proposals for the localised parking reviews in the Canons Park area have been developed and subject to statutory consultation. The results were discussed with the Portfolio Holder and a decision taken to implement the measures.

- The Hatch End and Somerset Road schemes did not commence until September this year as directed by TARSAP. Both schemes are being developed currently. The localised parking reviews in Pinner have been developed and will be subject to statutory consultation in October.

Localised Safety Parking Schemes Programme (LSPP)

- This programme is concerned with localised sites where minor parking problems occur. Typically remedial measures consist of proposals for single or double yellow lines at junctions, bends and narrow sections of road in order to improve vehicular access or improve road safety. These measures also reinforce the well-established principles set out in The Highway Code. This is an on-going rolling programme of works and members will be advised of the locations included in the programme during the course of the year.

- A second batch of sites for 2015 /16 is being developed in line with the agreed criteria and once sites are confirmed they will be discussed with the chair of TARSAP before being progressed further.

- Once the locations and measures are agreed an informal and statutory consultation process will be undertaken together and the results discussed with the Portfolio Holder before implementation.

Transport for London – Local Implementation Plan Programme 2015/16

Walking Projects

- There are three walking schemes are scheduled for implementation this financial year. These are as follows:

- Village Way, Rayners Lane  - pedestrian refuge proposal being  developed,

- Eastcote Lane (near Brookside Close) – new “zebra” pedestrian crossing to replace existing pedestrian refuge. Public consultation has been completed and the scheme is awaiting implementation.

- Kenton Lane (near Dobbin Close) - new “Zebra” pedestrian crossing being developed.

20 mph zone programme

- All 20 mph zones need to be self-enforcing without relying on police enforcement and so most schemes include traffic calming measures, such as road humps, in order to ensure a majority of motorists comply with the 20 mph speed limit. There is a budget of £100,000 in 2015/16 for three new 20 mph zones in the streets surrounding:

- Welldon Park School

- Cedars Schools

- Whitefriars School (extension to existing 20 mph zone)

Welldon Park School 20mph Zone

- The informal public consultation for the Welldon Park 20mph zone took place between the 1st August until 23rd August 2015. In total 584 leaflets were delivered with 104 returned (18% response rate). The results of the informal public are shown below.

| Are you in favour of the proposed 20mph scheme? |
| --- |
| Street Name | Don't know/No opinion | No | Yes | Road Totals |
| Northolt Road |  | 0 (0%) | 1 (100%) | 1 |
| Eastcote Road |  | 1 (10%) | 9 (90%) | 10 |
| Kingsley Road |  | 2 (11%) | 16 (89%) | 18 |
| Parkfield Road |  | 0 (0%) | 4 (100%) | 4 |
| Scarsdale Road |  | 2 (12%) | 14 (88%) | 16 |
| Wargrave Road |  | 0 (0%) | 5 (100%) | 5 |
| Westwood Avenue |  | 3 (27%) | 8 (73%) | 11 |
| Whitby Road |  | 1 (10%) | 9 (90%) | 10 |
| Wood End Avenue | 2 (9%) | 6 (29%) | 13 (62%) | 21 |
| Wyvenhoe Road |  | 1 (12%) | 7 (88%) | 8 |
| Overall Total | 2 (2%) | 16 (15%) | 86 (83%) | 104 |

- The results of the consultation were discussed with the Portfolio Holder and it was agreed that the scheme should progress to detail design and implementation. Details of the agreed proposals can be seen at Appendix C.

Cedars School 20mph Zone

- The informal public consultation for the Cedars Manor School 20mph zone took between the 29th August until 20th September 2015. In total 576 leaflets were delivered with 72 returned (13% response rate). The results of the informal public are shown below.

| Are you in favour of the proposed 20mph scheme? |
| --- |
| Street Name | Don't know/No opinion | No | Yes | Road Totals |
| Boxtree Lane | 0 | 1 (11%) | 8 (89%) | 9 |
| Chicheley Gardens | 0 | 0 | 1 (100%) | 1 |
| Chicheley Road | 1 (11%) | 0 | 8 (89%) | 9 |
| Greer Road | 0 | 1 (20%) | 4 (80%) | 5 |
| Hutton Gardens | 0 | 0 | 4 (100%) | 4 |
| Hutton Lane | 0 | 1 (12%) | 7 (88%) | 8 |
| Hutton Walk | 0 | 0 | 0 | 0 |
| Langton Road | 0 | 0 | 9 (100%) | 9 |
| Long Elmes | 0 | 0 | 2 (100%) | 2 |
| Mepham Crescent | 0 | 1 (14%) | 6 (86%) | 7 |
| Mepham Gardens | 0 | 0 | 0 | 0 |
| Stafford Road | 0 | 0 | 7 (100%) | 7 |
| Whittlesea Close | 0 | 0 | 1 (100%) | 1 |
| Whittlesea Road | 1 (10%) | 1 (10%) | 8 (80%) | 10 |
| Overall Total | 2 (3%) | 5 (7%) | 65 (90%) | 72 (13%) |

- The results of the consultation were discussed with the Portfolio Holder and it was agreed that the scheme should progress to detail design and implementation. Details of the agreed proposals can be seen at Appendix D.

Whitefriars School 20mph Zone

- The informal public consultation for the Whitefriars School 20mph zone extension took place between the 8thAugust until 30thAugust 2015. In total 875 leaflets were delivered with 121 returned (14% response rate). The results of the informal public are shown below.

| Are you in favour of the proposed 20mph scheme? |
| --- |
| Street Name | Don't know/No opinion | No | Yes | Road Totals |
| Athelstone Road | 1 (8%) | 1 (8%) | 11 (84%) | 13 |
| Barchester Road | 0 | 3 (27%) | 5 (63%) | 8 |
| Bengarth Drive | 0 | 1 (12%) | 7 (88%) | 8 |
| Brinsley Road | 0 | 0 | 1 (100%) | 1 |
| Bruce Road | 0 | 0 | 0 | 0 |
| Cecil Road | 0 | 0 | 3 (100%) | 3 |
| Cypress Road | 0 | 1 (50%) | 1 (50%) | 2 |
| Enderley Close | 0 | 2 (67%) | 1 (33%) | 3 |
| Enderley Road | 0 | 4 (100%) | 0 | 4 |
| Farmstead Road | 0 | 1 (33%) | 2 (67%) | 3 |
| Graham Road | 1 (11%) | 1 (11%) | 7 (78%) | 9 |
| Ladysmith Road | 1 (100%) | 0 | 0 | 1 |
| Marthorne Crescent | 1 (33%) | 1 (33%) | 1 (34%) | 3 |
| Nicola Close | 0 | 3 (60%) | 2 (40%) | 5 |
| Queens Terrace | 0 | 0 | 1 (100%) | 1 |
| Toorack Road | 0 | 6 (26%) | 17 (74%) | 23 |
| Tudor Road | 1 (9%) | 4 (36%) | 6 (55%) | 11 |
| Whitefriars Avenue | 0 | 0 | 5 (100%) | 5 |
| Whitefriars Drive | 0 | 1 (9%) | 10 (91%) | 11 |
| Wickham Road | 0 | 2 (29%) | 5 (71%) | 7 |
| Overall Total | 5 (4%) | 31 (26%) | 85 (70%) | 121 |

- The results of the consultation were discussed with the Portfolio Holder and it was agreed that the scheme should progress to detail design and implementation. Details of the agreed proposals can be seen at Appendix E.

Local Safety Schemes

- This programme of work is focussed on reducing killed and seriously injured accidents throughout the borough and supports the objectives of the Mayor for London’s Road Safety Plan to reduce Killed and Seriously Injured accidents by 40% by 2020.

- The Council’s transport consultant is undertaking design work on a scheme for High St, Harrow Weald to be implemented this year and changes to signal phasing at Alexandra Avenue, Eastcote Lane for implementation in 2015/16.

- More detailed design work is also underway at the locations identified below for implementation in next year’s local safety scheme programme (2016/17) as follows:

- Alexandra Avenue / Eastcote Lane – (4 serious, 3 slight personal injury accidents)

- High Road (Harrow Weald) – (4 serious, 14 slight personal injury accidents)

Bus Priority - Rayners Lane (between Tranquil Lane and Roxeth Green Avenue).

- Harrow Council works closely with Transport for London (TfL) to promote and improve public transport facilitates, including buses to make bus services a more attractive and reliable mode of transport. We have been successful in securing funding from TfL to address congestion issues along Rayners Lane, South Harrow.

- Bus route H12 serving Rayners Lane provide a direct access to South Harrow and Stanmore station. Bus routes serving the area are subject to delays and unreliability due to traffic congestion along Rayners Lane between Clitheroe Avenue in north and Roxeth Green Avenue / Eastcote Lane junction in south. The main issue identified as the reason for this traffic congestion is vehicle parking on both sides of Rayners Lane (South Harrow). After detail investigation, measures have been identiﬁed to improve the existing situation and to prevent delays to buses and other general traffic.

- Whilst proposals are mainly targeted at addressing the traffic congestion issue along Rayners Lane (South Harrow), care has been taken to address the pedestrian safety with minimum loss of parking spaces for local residents. The proposals include the following measures:

- Double yellow line waiting restrictions are proposed at key locations to prevent obstructive parking, improve visibility at bends and junctions and ensure that adequate road space is available for refuse and emergency vehicles. These waiting restrictions are proposed only at locations where traffic congestion occurs on a regular basis when two buses or large vehicles pass each other simultaneously. The restrictions will prevent parking and provide road space to allow continuous and unobstructed traffic ﬂow.

- During site investigations, it was observed that drivers do not slow down on the approach to mini roundabouts, increasing the risk of accidents with oncoming traffic. It is therefore proposed that three mini roundabouts at the above locations are removed and the junctions be converted to a standard Give-way priority junction.

- Three new pedestrian refuges with tactile paving are proposed along Rayners Lane near its junction with Maryatt Avenue, Coles Crescent and Eastleigh Avenue. These new islands will help reduce the traffic speeds along Rayners Lane and improve pedestrian safety by providing additional crossing points.

- Widening of the traffic lanes to allow two buses simultaneously pass each other by introducing inset parking bays wherever feasible on both sides of the road near the southern end of Rayners Lane. These bays will facilitate parking whilst maintaining smooth and continuous two way traffic flow.

- In order to facilitate provision of inset bays, it is required to remove or relocate some of the existing street furniture including trees and lamp columns along Rayners Lane. In order to keep the same number of trees in the street, the council will plant new trees at appropriate locations.

- Public consultation has now been completed with a majority of responses indicating support for the proposals. The results of the consultation were discussed with the Portfolio Holder and it was agreed that the scheme should progress to detail design and implementation with a minor amendment that includes consultation on the provision of two sets of speed cushions on the approach to the bend near Roxbourne Medical Centre. Details of the agreed proposals can be seen at Appendix F.

Bus Priority - Eastcote Lane (between Kings Road and Field End Road)

- The Council has been successful in securing funding from TfL to address congestion issues along Eastcote Lane between Kings Road and the borough boundary at Field End Road roundabout.

- Eastcote Lane between Field End Road and Alexandra Avenue is an unrestricted borough distributor road, providing a vital connection between South Ruislip and South Harrow. Bus routes 114, H9 and H10 are subject to delays and unreliability due to traffic congestion. The main issue identified as the reason for traffic congestion is vehicle parking on both sides of Eastcote Lane. After detail investigation, measures have been identiﬁed to improve the existing situation and to prevent delays to buses and other traffic.

- Whilst proposals are mainly targeted at addressing the traffic congestion issue along Eastcote Lane, care has been taken to address the pedestrian safety with minimum loss of parking spaces for local residents. Please refer to the attached plans for more detail. The proposals include the following measures:

- Widening the effective driving lanes to allow two buses simultaneously pass each other, inset parking bays are proposed, wherever feasible on both sides of the road. These bays will allow parking whilst maintaining smooth and continuous two-way traffic.

- A new pedestrian refuse with tactile paving is proposed along Eastcote Lane between its junction with Kenilworth Avenue and Ivy Close. This new island will help reduce the traffic speeds along Rayners Lane and improve pedestrian safety.

- Double yellow line waiting restrictions are proposed at key locations to prevent obstructive parking and ensure that adequate road space is available for refuse and emergency vehicles. These waiting restrictions are proposed only at locations where traffic congestion occurs on a regular basis when two buses or large vehicles pass each other simultaneously. The restrictions will prevent obstructive parking and provide road space to allow continuous and unobstructed traffic ﬂow.

- In order to facilitate provision of inset bays, it is required to remove or relocate some of the existing street furniture including trees and lamp columns along Eastcote Lane. In order to keep the same number of trees in the street, the council will plant new trees at appropriate locations along the road.

- All existing vehicle access to the properties will remain unaffected by the scheme proposals however some crossovers may be shortened to accommodate new inset bays.

- Public consultation is due to commence shortly. Appendix H shows details of the scheme.

Bus Stop Accessibility

- The bus stop accessibility programme is recognised as a crucial element in the drive to improve the quality of bus services. The 2015/16 programme will include reviews and improvements to the following bus stop locations :

- Kenton Lane - outside the Duck in the Pond public house

- Stanmore Broadway - westbound only.

- Whitmore Road - westbound bus stop (WA)

- High Road, Harrow Weald – northbound outside bus garage

- The Ridgeway, North Harrow – bus stops (NL, NN and NP)

- Kenton Road – eastbound between Hawthorne Rd and Elmwood Avenue and eastbound between Carlton Road and Mayfield Avenue.

- Common Road – near Tanglewood Close

- Edgware High Street – near Whitchurch Lane

- Kenton Lane – near Hunters Grove, Clifton Avenue, Fisher Road and Laurel Park

Freight Strategy

- The next phase of the freight management strategy is to consider implementing “lorry enforcement points” using weight limit restrictions over short sections of road at strategic locations on the highway network where it is not desirable for heavy goods vehicle traffic to use through routes which are not on the designated freight route network. Proposals are being developed by the Council’s engaged transport consultant.

- The “lorry enforcement points” will consist of regulatory signs at either end of the restricted section of road and warning signs placed in advance. Enforcement will be via a CCTV camera in order to enforce the lorry ban. This project is being developed by the Council’s engaged design consultant.

- As part of this project all advance warning signing and signing at the width restrictions in the borough have been modified to include metric as well as imperial measurements to comply with national traffic signs guidance.

Legible London

- The pedestrian way finding signs artwork and site locations have been agreed with Transport for London. The sites are in the vicinity of the following underground stations:

- North Harrow

- Hatch End

- Headstone Lane

- Harrow Town Centre

- The art work for the maps is currently in the design stage.

Station Road (A409 Corridor) - Central Parade and Eastern Parade

- The council has been successful in securing additional funds from the GLA to continue the work started last year in improving the Station Road corridor. The work this year will focus on improving the public realm at Central Parade and the unnamed parade on the opposite side of the road.

- The proposals will improve the pedestrian environment by removing the service roads creating a more pleasant shopping environment. Parking bays will be repositioned by the main road to allow better use of the extents of the highway. The main aims of the scheme are as follows:

- Improve pedestrian facilities

- Create a more attractive environment

- Improve footway links between Wealdstone and Harrow town centres

- Rationalise existing parking

- Remove the bus by pass near Hindes Road

- Consider additional crossing facilities at the Hindes Road junction

- Support the local traders and businesses

- Create an identity for the shops in these parades to align with the Town Centre

- A working group has been set up with officers from relevant departments, the Council’s engaged transport consultant, landscape architects and a representative from the GLA to agree and oversee the project. Meetings with the local community have also taken place and the scheme design is progressing ready for consultation later this year.

Cycling scheme

- The council is developing a cycle link from Long Elms to College Road. A detailed design is currently being developed to convert the existing “pelican” pedestrian crossing to a shared use “toucan” pedestrian / cycle crossing to help cyclists crossing the High Road at this point.

- The proposed measures will encourage an uptake in cycling and enable cyclists of all abilities to safely cross the busy High Road without having to dismount. Details of the scheme can be seen at Appendix G.

Local Transport Fund (LTF) 2015-16

- The Transport for London (TfL) award for funding in 2015/16 included a local transport funding allocation of £100,000. This budget is allocated to boroughs through the Local Implementation Plan (LIP) funding process. The funds must be used for transport purposes broadly consistent with the Mayor’s Transport Strategy and the borough’s LIP but no other criteria apply to this allocation. Members agreed the LTF programme for 2015-16 at the TARSAP meeting in February.

Local Transport Fund (LTF) 2014-15 – Stanmore Signals Update

- The signals in Stanmore Broadway were altered to accommodate an all red pedestrian facility on 3rd September 2015. This followed calls for improved road safety for pedestrians at the junction which was agreed by TARSAP in June 2014. As a result of these alterations the Council received a number of complaints about increased queuing and delays particularly on Stanmore Hill.

- The junction was monitored for a number of weeks and as a result of feedback officers from Harrow worked closely with representatives from Transport for London (TfL) to adjust the sequencing of the lights to address these concerns. The outcome was an agreement to increase the green time by two seconds on the Stanmore Hill arm. TfL have also altered the vehicle detection settings on Stanmore Hill to detect longer queues which will optimise the green period given to vehicles. TfL are continuing to monitor the junction and make adjustments in order to improve the efficiency of the lights.

Local Transport Fund 2015/16 - St Pauls Avenue – 20 mph zone

- The scheme is designed to reduce vehicle speeds and to create a safe environment to encourage walking and cycling in the area and to reduce the number of vehicles travelling through the area. Details of the scheme proposals were presented to the Panel in June.

- The informal public consultation for the St Paul’s 20mph zone took place between the 15th June until 29th June 2015. In total 488 leaflets were delivered with 93 returned (19% response rate). The results of the informal public consultation were as follows:

| Are you in favour - Are you in favour of the proposed 20mph scheme? |
| --- |
| Street Name | Don't know/No opinion | No | Yes | (blank) | Grand Total |
| Bouverie Road |  |  | 1(100) |  | 1 |
| Cowbridge Road | 1(7) | 2(14) | 11(79) |  | 14 |
| Orchard Grove |  |  | 8(100) |  | 8 |
| Repton Road | 2(20) |  | 6(60) | 2(20) | 10 |
| Ruskin Avenue |  | 1(5) | 18(95) |  | 19 |
| St Paul's Avenue |  | 5(12) | 36(88) |  | 41 |
| Grand Total | 3(3) | 8(9) | 80(86) | 2(2) | 93(19) |

- The results of the consultation were discussed with the Portfolio Holder and it was agreed that the scheme should progress to detail design and implementation.

Local Transport Fund 2015/16 - Earlsmead School – Extension to existing 20 mph zone

- The Earlsmead School 20 mph zone scheme was introduced several years ago and has helped to reduce vehicle speeds and accidents in the road surrounding the school. Since then the council has continued to receive representations from the school and local residents to expand the zone to encompass road slightly further afield but within walking distance of the school. Members agreed at the last panel meeting to utilise some of the LTF funds to achieve this and as a result detailed proposals for the expansion of the existing zone have been designed.

- The informal public consultation for the Earlsmead School 20mph zone took place between the 15th June until 29th June 2015. In total 1,502 leaflets were delivered with 250 returned (17% response rate). The results of the informal public consultation were as follows:

| Are you in favour - Are you in favour of the proposed 20mph scheme? |
| --- |
| Street Name | Don't know/No opinion | No | Yes | (blank) | Grand Total |
| Arundel Drive |  | 2(12) | 14(88) |  | 16 |
| Balmoral Road | 2(10) | 6(30) | 12 (60) |  | 20 |
| Bouverie Road |  |  | 1(100) |  | 1 |
| Carlyon Ave | 1(9) | 3(27) | 7(64) |  | 11 |
| Carlyon Road |  | 2(25) | 6(75) |  | 8 |
| Chartley Avenue |  | 1(100) |  |  | 1 |
| Corfe Avenue |  |  | 7(100) |  | 7 |
| Earlsmead |  | 2(50) | 2(50) |  | 4 |
| Holyrood Avenue |  | 2(20) | 8(80) |  | 10 |
| Kenilworth Avenue |  | 3(18) | 14(82 |  | 17 |
| Ludlow Close |  | 2(50) | 2(50) |  | 4 |
| Park Gates |  |  | 1(100) |  | 1 |
| Somervell Road |  | 18(27) | 49(72) | 1(1) | 68 |
| Tregenna Avenue |  |  | 28(100) |  | 28 |
| Walton Avenue |  | 4(27) | 10(67) | 1(6) | 15 |
| Warwick Avenue | 1(5) | 4(20) | 15(75) |  | 20 |
| Windsor Close |  | 1(100) |  |  | 1 |
| Windsor Crescent |  | 1(6) | 17(94) |  | 18 |
| Total | 4(2) | 51(20) | 193(77) | 2(1) | 250(17) |

- The results of the consultation were discussed with the Portfolio Holder and it was agreed that the scheme should progress to detail design and implementation.

Local Transport Fund 2015/16 - The Ridgeway (221-263), North Harrow- Provide inset parking bays to relieve congestion

- The scheme involves providing inset parking bays to reduce on street parking to improve traffic flow and reduce congestion. Initial studies and design is underway.

Local Transport Fund 2015/16 - Merlin Crescent / St Brides Avenue – Highway improvements

- A junction improvement at Merlin Crescent /St Brides Avenue is proposed. An informal public consultation for a proposed mini roundabout took place between the 22nd June and 6th July 2015. In total 35 leaflets were delivered with 11 returned (31% response rate). 64% of resident who responded supported the scheme. This was reported to the Portfolio Holder via a decision notice and he agreed to proceed to implementation. The scheme is awaiting implementation.

School Travel Plan - Highway schemes

- As a part of the school expansion proposals approved by the Planning Committee there are some agreed highway works which are required to mitigate the impact of the school expansion programme and this work will continue this financial year utilising this budget.

- It is proposed to introduce the following measures:

- an experimental one way scheme in Warneford Road close to Kenmore Park School.

- a review of a  request for a pedestrian refuge in Welldon Crescent close to Norbury School.

- Both schemes are currently being developed.

# Section 3 – Further Information

- A regular update is provided at every meeting on progress with the annual programme of traffic and parking schemes. Future reports will provide information to members about any consultations, statutory consultations, portfolio holder decisions and implementation issues since the previous meeting.

# Section 4 – Financial Implications

- Any schemes and works programmes mentioned in this report are being taken forward using identified resources and funding from TfL Grant, section 106 developer contributions, other external funding such as the GLA’s High Street Fund and Harrow Capital in 2015/16.

## Section 5 - Equalities implications

- All major schemes included in this report, depending on what stage they are at, have been or will be subject to an equality impact assessment (EqIA).

- Small to medium sized schemes, depending on what stage they are at, have been or will be subject to a review of equality issues as a part of the design risk assessment stage of the scheme.

- In general terms there have been no adverse impacts on any of the specified equality groups from any of the schemes or initiatives mentioned in this report. There are positive impacts on some equalities groups, particularly disability and age.

# Section 6 – Council Priorities

- The funds allocated by TfL and Harrow for transport improvements will contribute to achieving the administration’s priorities:

- Making a difference for the vulnerable

- Making a difference for communities

- Making a difference for local businesses

- Making a difference for families

# Section 7 - Statutory Officer Clearance

|  |  |  | on behalf of the |
| --- | --- | --- | --- |
| Name: Jessie Man |  |  | Chief Financial Officer |
| Date: 10/11/15 |  |  |  |

| Ward Councillors notified: | NO, as it impacts on all wards |
| --- | --- |

# Section 8 - Contact Details and Background Papers

Contact:

Barry Philips – Team Leader, Traffic & Parking Management

Tel:  020 8424 1649, Fax: 020 8424 7662,

E-mail: barry.philips@harrow.gov.uk

Background Papers:

Local Implementation Plan 2

Appendix A – Harrow Capital, parking management schemes update – 2015/16

This is Harrow’s own programme of parking management scheme initiatives which support the delivery of the Local implementation Plan. In 2015/16 this comprises of allocations of £240K for controlled parking schemes and £60K for the local safety parking schemes programme.

| Scheme | Details | £ K | Status | Contact officer | Planned finish |
| --- | --- | --- | --- | --- | --- |
| Headstone Lane Station area New CPZ | To implement parking controls in the streets surrounding the station | 50 | Stakeholder meeting was held in July and the initial public consultation is complete. The results will be presented to November TARSAP. | Barry Philips / Andrew Leitch | Mar 2016 |
| Whitmore Road area Parking controls | Review of parking controls in the Whitmore Avenue area | 40 | Statutory consultation / notification is complete. The results will be presented to November TARSAP. | Barry Philips / Andrew Leitch | Mar 2016 |
| Wealdstone CPZ (CA zone) / Whitefriars School area Parking review | To implement parking controls in roads surrounding Whitefriars School | 40 (40*) | Stakeholder meeting was held in July and the initial public consultation is complete. The results will be presented to November TARSAP. | Barry Philips / Andrew Leitch | Mar 2016 |
| Pinner CPZ area Localised parking reviews | To implement localised reviews of High Street (loading bay), Bell Close (pay and display bays), Cannon Lane (pay and display bays), Leighton Avenue (additional permit parking bay) | 15 | Statutory consultation / notification is due to commence at the end of October. | Barry Philips / Andrew Leitch | Mar 2016 |
| Canons Park area Localised parking reviews | To implement localised reviews of Dalkeith Grove, Dovercourt Gardens and Buckingham Gardens. | 15 | Statutory consultation / notification has taken place and a meeting held with the Portfolio Holder and local members to discuss results and it was agreed to proceed to implementation. | Barry Philips / Andrew Leitch | Mar 2016 |
| South Harrow CPZ Localised parking reviews | To implement localised reviews of Stanley Road, Brendon Gardens, Scarsdale Road, Wyeverne Road, Leathsail Road. | 50 | Stakeholder meeting was held in July and the initial public consultation is complete. The results will be presented to November TARSAP. | Barry Philips / Andrew Leitch | Mar 2016 |
| Hatch End CPZ Localised parking review | Review of parking controls | 20 | Development work to commence in September | Barry Philips / Andrew Leitch | Mar 2016 |
| North Harrow CPZ Somerset Road Localised parking review | Review of parking controls following introduction of North Harrow CPZ | 10 | Development work to commence in September | Barry Philips / Andrew Leitch | Mar 2016 |
| Local Safety Parking Schemes Programme | The introduction of minor localised waiting restrictions (yellow lines) schemes to deal with access problems and road safety issues. | 60 | Ongoing prioritisation / implementation of requests for yellow lines. See main body of report | Barry Philips | Mar 2016 |

* Funded by s106 agreement

Appendix B – Transport for London, local implementation plan programme update – 2015/16

This is the main traffic and transportation programme funded by Transport for London to deliver the programme of investment in the Transport Local Implementation Plan (LIP).  The overall allocation for traffic and transportation works and initiatives related to the LIP in 2015/16 is £1,605k. This is allocated as either capital or revenue within harrow’s financial system depending on the nature of the work undertaken.

Corridors, Schools, Local Transport Fund, Bus Priority and Major Schemes

| Scheme | Details | £ k | Status | Contact officer | Planned finish |
| --- | --- | --- | --- | --- | --- |
| Corridors 20 mph zone programme | Implementation / Extension of 20mph zones around schools in the borough | 100 | Three 20 mph zones are proposed at: Welldon Park School Cedars School Whitefriars School | Barry Philips | Mar 2016 |
| Corridors Walking Schemes | Infrastructure schemes designed to improve walking facilities | 75 | Kenton Lane – new zebra crossing close to Dobbin Close Village Way – Pedestrian island Roxeth Hill – Pedestrian island | Barry Philips | Mar 2016 |
| Corridors Legible London Signing | Pedestrian way finding sign works | 50 | A transport consultant has been engaged to develop signing around North Harrow, Pinner, Headstone Lane, Hatch End, Harrow Town Centre (Harrow High School) | Barry Philips | Mar 2016 |
| Corridors Bus route inspection studies / works | Schemes to improve bus routes and encourage greater use of public transport | 25 | On-going investigations to plan and develop bus route improvement works for future programmes of work. | Barry Philips | Mar 2016 |
| Corridors Bus priority works | Inset bays, waiting restrictions | 185 | Two schemes are proposed: Rayners Lane (between Tranquil Lane – Roxeth Green Avenue) Eastcote Lane (Alexandra Avenue – Field End Road). | Barry Philips | Mar 2016 |
| Corridors Accessibility Improvements | Provision of Disabled parking bays, Vehicle access markings and dropped kerbs and other physical changes to highway to support mobility impaired people | 60 | On-going programme of assessing and implementing requests for disabled parking bays, vehicle access road markings and dropped kerbs. | Barry Philips | Mar 2016 |
| Corridors Bus stop accessibility schemes | Ongoing programme of works to improve access to bus stops | 44 | Ongoing programme of making bus stops compliant with current standards and mobility access. Schemes are implemented in batches. | Barry Philips | Mar 2016 |
| Corridors Shopmobility | Funding support for increased opening hours of service particularly at weekends and in Christmas sales | 5 | Funds being used to keep Shopmobility open on the first Saturday of every month. Extra services were run during Christmas period. | Hanif Islam | Mar 2016 |
| Corridors Travel Training | This will provide support to those with learning difficulties to use public transport | 6 | To provide targeted travel training via Harrow Association of Disabled People | Hanif Islam | Mar 2016 |
| Corridors Congestion relief studies | Schemes to reduce congestion | 30 | On-going projects located at congestion hotspots identified in the borough. Plans for road widening at the A5 / Camrose Avenue have been hindered due to the cost of diverting statutory undertaker’s plant. | Barry Philips | Mar 2016 |
| Corridors Cycle training | TfL funded cycle training is offered free to children and adults, who live, work or are educated in the borough. All courses are promoted via the council website and throughout schools and businesses in the borough. | 80 | On-going delivery of free cycle training for children and adults | Jeffrey Sarpong | Mar 2016 |
| Corridors Cycling Schemes | Improvements for cycles to minimise conflict with other traffic where speeds are higher These will enable improved “bikeability” levels at key junctions | 100 | The Council’s transport consultant is undertaking design work on the following project: Long Elms – College Road | Barry Philips | Mar 2016 |
| Corridors Cycling and Greenways | Provision of new surfacing, signing, cycle parking and environmentally friendly lighting upgrades to form cycle route through parks. | 50 | In design- work in progress | Barry Philips | Mar 2016 |
| Corridors Freight strategy schemes investigation and implementation | The next phase of the project is consider “lorry enforcement points” using weight limit restrictions over short sections of road at strategic locations where it is not desirable for HGV traffic to use through routes off the designated freight route network. | 35 | All width restriction signing has now been upgraded to include metric / imperial measurements. Development work is underway to develop lorry control systems to improve compliance with freight movement restrictions. One site for a trial will be developed. | Barry Philips | Mar 2016 |
| Corridors Accident remedial schemes | Mass action - killed and seriously injured (KSI) casualties’ reduction. To address accident hotspots in the borough and improve road safety | 100 | The Council’s transport consultant is undertaking design work on a scheme for High St, Harrow Weald to be implemented this year and changes to signal phasing at Alexandra Avenue, Eastcote Lane for implementation in 2015/16. | Barry Philips | Mar 2016 |
| Corridors Station Road – Highway Improvements | To create an attractive and safe environment along Station Road A409 corridor for all highway users, with extra focus on pedestrians, buses and cyclists | 110 | A three year programme of investment worth £300k to improve Station Road. A public consultation on the first phase in Dominion Parade has been undertaken. See Main body of report. | Barry Philips | Mar 2016 |
| Corridors Electric vehicles and car clubs | Promote electric charging points and car clubs | 10 | Reviewing new contract procured by TFL and investigating suitable sites for electric charging points. | Barry Philips | Mar 2016 |
| Corridors Promoting sustainability | Initiatives undertaken by travel planning staff to support the wider sustainable transport agenda | 50 | On-going work to provide: Travel Planning advice for planning applications Promotion of electric vehicle technology and charging points and Car Clubs Promotions / Campaigns including - Bike Week, cycling promotions, walking works promotions, integration with smarter travel Promotion of Active Travel and links with Health and Air Quality | Barry Philips | Mar 2016 |
| Corridors Road safety education and promotions | Various road safety education initiatives for schools and vulnerable road user groups undertaken by Road Safety Officer. | 45 | Interactive road safety education programs to continue in all schools in Harrow. | David Corby | Mar 2016 |
| Corridors School Travel Plan, Highway schemes | Physical measures identified in School Travel Plans to encourage sustainable transport | 50 | Eastcote Road zebra crossing scheme under development and Earlsmead 20mph zone extension. School expansion 2 schemes close to schools to mitigate the impact of expansion on the surrounding network as agreed at Planning l | Barry Philips | Mar 2016 |
| Corridors School support | Various initiatives undertaken by travel planning staff: Small grant funding to support travel plans Walk to School promotions Schools quarterly newsletter Theatre in education School Travel Maps Cycle repair workshops | 80 | Support for school travel plans including requests for grant funding to implement measures to support school travel plans to promote sustainable travel and discourage use of private car to travel to school. Promotional work to support sustainable transport message including Theatre in Education shows and Dr Bike sessions | Barry Philips | Mar 2016 |
| Corridors Future programme development | Identify future work through assessments and studies. | 50 | On-going scheme investigation and development work for 2015/16 schemes | Barry Philips | Mar 2016 |
| Corridors Travel Planner | Staff funding support | 55 | Support the cost of the Travel Planning officers in undertaking School and Business Travel Plans. | Barry Philips | Mar 2016 |
| Local Transport Fund | Schemes identified by borough to support the Mayors Transport Strategy | 100 | Four schemes agreed by TARSAP in February 2015: Earlsmead School – 20 mph zone extension – measures to reduce speeds around the school to include other rods such as Somervell Road and Tregenna Avenue. Awaiting implementation St Pauls Ave - 20mph zone – new zone to improve safety and encourage greater use of sustainable transport. Awaiting implementation Merlin Crescent / St Brides Ave-mini roundabout. Awaiting implementation The Ridgeway (221-263), North Harrow – provide inset parking bays to relieve congestion. In design | Barry Philips | Mar 2016 |
| Major Schemes Sudbury Village Major Scheme | Initiative by WestTrans Sub Regional Partnership to rebalance movement and place priorities along section of Greenford Road by Sudbury Hill rail stations as identified in sub-regional transport plan | 15 | Budget to support Harrow’s staffing costs in developing the scheme in conjunction with WestTrans , LB Brent & LB Ealing | Barry Philips | Mar 2016 |
| Bus Priority Bus pinch points | Initiative to address pinch points on the network that affect bus journey times | 80 | Surveys being undertaken at a list of identified locations | Barry Philips | Mar 2016 |
| Schools Safe Drive Stay Alive | Road safety initiative targeting young drivers | 25 | Stage productions arranged for schools | David Corby | Mar 2016 |

Borough Cycling Programme

This is an additional programme funded by Transport for London to support the delivery of the Mayor for London’s Cycling Vision.  The overall allocation for works and initiatives in 2015/16 is £155k. This programme accords with the objectives of the Council’s Transport Local implementation Plan. This funding is allocated as either capital or revenue within harrow’s financial system depending on the nature of the work undertaken.

| Scheme | Details | £ k | Status | Contact officer | Planned finish |
| --- | --- | --- | --- | --- | --- |
| Cycle Training – Adults and Children | This additional funding will expand the current cycle training programme | 59 | TfL funded cycle training is offered free to children and adults, who live, work or are educated in the borough. All courses are promoted via the council website and throughout schools and businesses in the borough. | David Corby | Mar 2016 |
| Cycle parking | Implementation of cycle parking at cycle hubs | 45 | Locations for cycle parking have been identified and the works will be issued in Jan 2015 | Barry Philips | Mar 2016 |
| Cycle Grants for schools | Providing support to schools to introduce infrastructure on school sites (cycle shelters, etc.) | 6 | Monies confirmed recently. Engagement with schools is underway. | David Corby | Mar 2016 |
| Staffing | Staffing to support delivery of Borough Cycle Programme | 45 | To support the costs of the road safety education service in delivering the BCP | David Corby | Mar 2016 |