| 78 CECIL ROAD Demolish unauthorised structure | ENF/339/01/EAST LP/KW/PEN-12858 | GW | 12-September-01 | 17-Oct-01 (Legal Contact Officer-JF) | 15-Feb-02 | 26-Mar-02 | Hearing. 19-Aug-03. | 1 Month | 26-Apr-02 27/9/03 | Planning application received. Being determined. Refused 01-Aug-02. Legal to write to developer giving him a month to comply. Letter sent. 18.10.02. Prosecute for non-compliance. Appeal now entered against the refusal of permission held in abeyance until result. Prosecution statement with Borough Solicitor for checking. Letter for action sent by Borough Solicitor. Borough Solicitor forwarding papers to Court. Court case deferred till 7 Apr 04. Court case deferred to 28-APR-04. Court adjourned to 19 May 2004 for Committal hearing. Court issued a warrant with no bail as the defendant failed to attend. Borough solicitor to appoint investigator to provide information to the Police. Notification sent to owner at the site re Council’s option to take direct action. Enf Officer to prepare prosecution statement. Land owner could not be traced, enf officer to prepare report to DC Committee recommending future action. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 482 KENTON ROAD KENTON Erection of two sheds and use of and garage for non domestic storage, BCN. | ENF/205/EAST LP/KW/PEN-13005/bw | RJP | 11-September-02 | 16-Sep-02 16-Jul-03 (Legal Contact Officer-DG) | 23-Jan-04 |  |  | I month |  | One shed now removed. New Notice to be prepared. New authority now signed. Borough Solicitor preparing notice. Changes to the property require a new report to be prepared to the Development Control Committee. Borough Solicitor to serve breach of condition notice. BCN served 23 January 2004. Borough Solicitor corresponding with owners solicitor. Site visit to be carried out, then Enf Officer and Borough Solicitor to discuss the likelihood of success in Court. Enf. Officer to visit. Draft report to DC Committee prepared. |
| 9 WEST DRIVE GARDENS HARROW Roof alterations without planning permission | EAST/631/02/FUL ENF/480/02/EAST LP/MW/PEN13018 | GDM | 20-September-02 | 20-Sep-02 | 11-Feb-03 | 21-Mar-.03 | Hearing 03-Jun-03 | 10 months | 21-Jan-.04 21-Mar-04 26-APR-04 | Notice to be served as soon as possible. Notice of appeal served. Appeal Dismissed Insp letter dated 20-Jun-03. Owners have offered to do works required, starting in Sept 2004. Site inspected in Sept 04, no works carried out. Planning app P/3293/04/DFU submitted. App refused. Borough Solicitor sent letter before action. Enf Officer to prepare prosecution statement. Enf officer visiting site and preparing further action. Draft prosecution statement prepared. |
| 8 KENTON ROAD HARROW Use of property as 5 self contained flats | ENF/326/02/EAST | GDM | 15-January-03 | 21-Jan-03 (Legal Contact Officer-CML) |  |  |  |  |  | To be the subject of a report to Committee. Reported to Development Control Committee on 5 November 2003, and subject to committee decision. Planning application submitted for change of use to 5 flats, P/719/04/DFU. |
| 81 Roxeth Hill Harrow on the hill Erection of roof | ENF/24/05/P Appeal 3308 | DMC |  | (Legal Contact Officer-AK) | 8-Dec-04 | 14-Jan-05 | Hearing 18-Oct-05 | 9 Months | Compliance date 19/7/06 | AB / RD checking when roof was erected. Borough Solicitor preparing notice. Notice prepared. Appeal part allowed. The property owner is required to removed roof extension and reinstate the roof to its former condition or build in accordance with planning permission P/93/05/DFU the compliance period has been varied from 3 months to 9 months. |
| 154 Eastcote Lane South Harrow Single storey rear extension and raised patio | ENF/317/03/P | GW | 17-March-04 | 23-Mar-04 (Legal Contact Officer-CML) | 27-may-04 | 30-Jun-04 |  | 3 Months | 01-Oct-04 | Appeal received, appeal not valid. Section 78 appeal submitted, awaiting outcome. S78 appeal dismissed, owners asked to provide details of timescale for compliance with notice. Agent looking into how to alter development to comply with notice. Draft prosecution statement prepared. |
| REGENT HOUSE, 21 CHURCH ROAD, STANMORE. Erection of Four Air Con Units on a Listed Building | ENF/442/02/EAST | CJF AND AB | 10-July-03 | 16-Jul-03 (Legal Contact Officer-DG) | 13-Jan-05 | 23-Feb-05 | Date for hearing not yet allocated. | 3 Months | 24-May-05 | An incomplete application for the screening of the units was submitted in Nov 2004. The applicant is looking to provide further information to make this application valid. Appeal submitted. |
| Broomhill Mount Park Road Hoth Compliance with condition 8 | ENF/625/03/P | GDM | 8-December-04 | (Legal Contact Officer-DG) | 7-FEB-05 | 11-MAR-05 | Written Representations | 3 Months | 09-APR-05 09-DEC-05 | Appeal submitted. Appeal determined and upheld. Enforcement officer to monitor conditions. Enforcement Officer drafting report for breach of condition notice. |
| Portman Hall Old Redding Harrow Erection of fence on roof | ENF/96/03/P | GDM | 21-April-04 | 28-Apr-04 (Legal Contact Officer-AK) | 7-APR-05 | 8-MAY-05 | Hearing 18- October-05 | 3 Months Varied to 6 months at appeal. | 9-Aug-05 1-May-06 | Draft notice prepared. Opinion on draft enforcement notice being sought from Counsel. Notice served. Appeal submitted. Appeal dismissed, notice varied to allow 6 months for compliance. |
| 35 Orchard Grove Edgware Extensions over 70 cubic metres. | ENF/483/04/P | RJP (report) | 17-May-05 | 7-June-05 (Legal Contact Officer-DG) | 24-Nov-05 | 04-Jan-06 |  | 6 months | 5-Jul-06 | Section 330 notice served on 6-July-05. Notices were returned unopened. Enf. notices issued. |
| 33 Orchard Grove Edgware Extensions over 70 cubic metres. | ENF/484/04/P | RJP (report) | 17-May-05 | 7-June-05 (Legal Contact Officer-DG) | 24-Nov-05 | 04-Jan-06 |  | 6 Months | 5-Jul-06 | Section 330 notice served on 6-July-05. Notices were returned unopened. Enf. notice issued. |
| 61 Oxleay Road Harrow Erection of rear extension and wall | ENF/425/04/P | DMc | 17-May-05 | 7-June-05 (Legal Contact Officer-CML) | 20-Jun-05 | 14- Nov-05 |  | 6 months | 15-May-06 | Section 330 notice served on 20- June-05. Enf notice issued. |
| 46 Repton Road, Kenton Unauthorised change of use to a builders yard. | ENF/565/04/P | DMc | 27-July-05 | 10-Aug-05 (Legal Contact Officer-CML) | 27- Oct-05 | 02- Dec-05 | Appeal received | 3 months | 03-Mar-06 | S330 notice served on 25-August-05. |
| 22 Walton Road, Harrow Unauthorised construction of a single storey rear extension and front porch. | ENF/530/03/P | RJP (report) | 27-July-05 | 10-Aug-05 (Legal Contact Officer-CML) | 17-Octo05 | 28-Nov-05 |  | 3 months | 01-Mar-06 | S330 notice served on 22-September-05 |
| 343 High Road, Harrow Weald Storage of static caravan | ENF/968/04/9P | RJP (Report) | 27-July-05 | 02-September-05 (Legal Contact Officer-CML) | 17-November-05 | 21-December-05 |  | 3 months | 22-March-06 | S330 notice served on 22-September-05. Notice Issued. |
| 2 Weald Lane, Harrow Weald Unauthorised installation of extractor duct | ENF/44/04/P | DMC (Case Officer) RJP (Report) | 27-July-05 | 10-August-05 (Legal Contact Officer-CML) | 1-December-05 | 11-January-06 |  | 3 months | 11-April-2006 The Notice has been complied with 13-January-2006 | S330 notice served on 25 August 2005 and 6 September 2005. Enforcement notice issued. Site visit 13 January 2006, the extractor duct has been removed and compliance with condition 5 (i) has been meet. No further action is required. |
| 79 Pinner Hill Road, Pinner Unauthorised construction of a garage forward or the dwellinghouse | ENF/183/05/P | DMC (Case Officer) RJP (Report) | 9-November-05 | 28-November-05 (Legal Contact Officer-DG) | 6-December-05 | 27-January-06 |  | 3 months | 27-April-2006 | Section 330 served on 29-November-05. Section 330 served on 15-December-05. Section 172 notice served on 6-December-05 |
| Prosecutions for unlawful advertisements |
| ENFORCEMENT NOTICES AUTHORISED, AWAITING SERVICE |
| 25 LAKE VIEW, EDGWARE. HA7 4SF Breach of Conditions | ENF/33/03/P | DMC | 22-April-03 | 16-Jul-03 (Legal Contact Officer-AK) |  |  |  |  |  | S330 notices served, Borough Solicitor preparing notice. Planning application lodged to vary condition. PP granted. Property changed hands. Enf Officer negotiating with new owner. |
| 4 Elm Park Stanmore COU from 3 flats to 3flats and a dwelling house | ENF/297/03/P | RJP | 17-March-04 7-January-06 | 23-Mar-04 27-Jul-04 (Legal Contact Officer-CML) |  |  |  |  |  | S 330 served. Reported to DCC again with retrospective planning application. Application refused. New report to be prepared by Enf Officer. New report drafted, to be placed before DC Committee on 7 Dec 2005. |
| Harrow Hospital 88 Roxeth Hill Harrow Erection of sales building |  | GDM | 9-November-04 | (Legal Contact Officer-DG) |  |  |  |  |  | New report required. |
| 613 Kenton Lane, Kenton Erection of storage building and use of property. | ENF/373/05/P ENF/402/05/P | RJP (report) | 6-June-05 | 30-June-05 (Legal Contact Officer-CML) |  |  |  |  |  | S330 notices served on 7 Sept 05 and 11 Oct 05. Draft notice prepared. |
| 47 Turner Road, Edgware Unauthorised construction of a rear conservatory and side extension. | ENF/383/03/P | RJP (report) | 7-September-05 | 16-Sep-05 (Legal Contact Officer-CAM) |  |  |  |  |  | S330 notice served on the 16-November-05. |
| 1 and 1A Buckingham Road, Harrow Unauthorised construction of a rear building in the garden. | ENF/147/04/P | RJP (report) | 7-September-05 | 16-Sep-05 (Legal Contact Officer-CAM) |  |  |  |  |  | S330 notice served 23-Nov-05. |
| 56 Lake View, Edgware Unauthorised construction of a front porch. | ENF/989/04/P | RJP (report) RJP (officer) | 11-October- 05 | 13- Oct-05 (Legal Contact Officer-DG) |  |  |  |  |  | S330 notice served on 17- October-05. Refusal of planning permission appealed against. |
| Copse Farm, 2 Brookshill Cottages, Dairy Cottages, Brookshill Drive, Harrow Erection of fencing | ENF/224/04/P | RJP (report) GDM (officer) | 11-October-05 | 13-Oct-05 (Legal Contact Officer-CAM) |  |  |  |  |  | Section 330 notice served on 4- November-05. |
| 147 Roxeth Green Avenue, Harrow Covered area at the rear of the dwelling | ENF/731/04/P | GM (report) RJP (officer) | 11-October-05 8-February-05 | 14-Oct-05 (Legal Contact Officer-DG) |  |  |  |  |  | Section 330 served on 17-October-05. Incorrectly reported to DC Committee, new report required. |
| 875 Field End Road, Harrow Unauthorised construction of a single storey rear canopy. | ENF/43/04/P | RJP (report) | 9- November-05 | 28-Nov-05 (Legal Contact Officer-CM) |  |  |  |  |  | Section 330 served on 15– December-05 |
| 16A Whitchurch Lane, Kenton Unauthorised installation of gantry | ENF/502/04/P | DMc | 7-December-05 | 9-December-05 (Legal Contact Officer-DG) |  |  |  |  |  | Section 330 served on 22 December-05 |
| Hill House, 7 Mount Park Road, Harrow on the Hill Conversion of single family dwelling house and garage into 5 flats | ENF/775/04/P | DMc | 9-November-05 | 28-Nov-05 (Legal Contact Officer-CM) |  |  |  |  |  | Section 330 Notice served on 10-January-2006 |
| 131 Malvern Avenue, Harrow Unauthorised construction of a front porch | ENF/775/04/P | RJP (report) | 7-December-05 | 9-December-05 |  |  |  |  |  | Section 330 Notice served on 10-January-2006 |
| 67 Argyle Road, Harrow Unauthorised construction of a raised rear deck and railings | ENF/78/04/P | RJP (report) | 7-December-05 | 9-December-05 |  |  |  |  |  | S330 Notice served 10-January-2006 |
| 108 Waxwell Lane, Pinner Unauthorised construction of a raised rear deck and trellis | ENF/647/04/P | RJP | 7-December-05 | 9-December-05 |  |  |  |  |  | S330 Notice served 10-January-2006 |
| 38 Headstone Gardens, Harrow Unauthorised construction of a single storey rear extension | ENF/1006/04/P | RJP (Report) GW (Case Officer) | 7-December-05 | 9-December-05 (Legal Contact Officer-CL) |  |  |  |  |  | S330 Notice served on 19-December-2005 |
| 83B Hindes Road, Harrow Unauthorised construction of gates and railings over 1 metre in height adjacent to the highway | ENF/45/05/P | RJP (Report) DMC (Case Officer) | 7-December-05 | 9-December-05 (Legal Contact Officer-DG) |  |  |  |  |  | S330 Notice served on 10-January-2006 |
| 1 Wildcroft Gardens, Edgware Unauthorised construction of gates, walls, railings and pillars | ENF/700/04/P | RJP (Report) | 11-January-06 |  |  |  |  |  |  |  |
| High Barn, Pinner Hill Farm, 160 Pinner Hill Road, Pinner Unauthorised change of use from Class B1 to Class A1 | ENF/379/04/P | RJP (Report) DMC (Case officer) | 11-January-06 |  |  |  |  |  |  |  |
| 4 Elm Park, Stanmore Unauthorised conversion of a detached garden building at the rear of the property | ENF/297/03/P | RJP (Report) | 11-January-06 |  |  |  |  |  |  |  |
| 63 College Road, Harrow Weald Unauthorised construction of a detached garden building in the rear garden | ENF/159/05/P | RJP (Report) GW (Case Officer) | 8-February-06 |  |  |  |  |  |  |  |
| 147 Roxeth Green Avenue, Harrow Unauthorised construction of a rear extension at the rear of the dwellinghouse | ENF/731/04/P | RJP (Report) RJP (Case Officer) | 8-February-06 |  |  |  |  |  |  |  |
| 19 Victoria Terrace, Harrow on the Hill Unauthorised installation of two rear windows in north elevation of dwellinghouse | ENF/809/04/P | RJP (Report) DMC (Case Officer) | 8-February-06 |  |  |  |  |  |  |  |
| Ravensholt, 12 Mount Park Road, Harrow on the Hill Unauthorised erection of a wire fence with concrete posts and reed panelling | ENF/353/03/P | RJP (Report) RJP (Case Officer) | 8-February-06 |  |  |  |  |  |  |  |