| 8 CECIL ROAD Demolish unauthorised structure | ENF/339/01/EAST LP/KW/PEN-12858 | GW | 12-September-01 | 17-Oct-01 (Legal Contact Officer-JF) | 15-Feb-02 | 26-Mar-02 | Hearing. 19-Aug-03. | 1 Month | 26-Apr-02 27/9/03 | Planning application received. Being determined. Refused 01-Aug-02. Legal to write to developer giving him a month to comply. Letter sent. 18.10.02. Prosecute for non-compliance. Appeal now entered against the refusal of permission held in abeyance until result. Prosecution statement with Borough Solicitor for checking. Letter for action sent by Borough Solicitor. Borough Solicitor forwarding papers to Court. Court case deferred till 7 Apr 04. Court case deferred to 28-APR-04. Court adjourned to 19 May 2004 for Committal hearing. Court issued a warrant with no bail as the defendant failed to attend. Borough solicitor to appoint investigator to provide information to the Police. Notification sent to owner at the site re Council’s option to take direct action. Enf Officer to prepare prosecution statement. Land owner could not be traced, enf officer to prepare report to DC Committee recommending future action. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 482 KENTON ROAD KENTON Erection of two sheds and use of and garage for non domestic storage, BCN. | ENF/205/EAST LP/KW/PEN-13005/bw | RJP | 11-September-02 | 16-Sep-02 16-Jul-03 (Legal Contact Officer-DG) | 23-Jan-04 |  |  | I month |  | One shed now removed. New Notice to be prepared. New authority now signed. Borough Solicitor preparing notice. Changes to the property require a new report to be prepared to the Development Control Committee. Borough Solicitor to serve breach of condition notice. BCN served 23 January 2004. Borough Solicitor corresponding with owners solicitor. Site visit to be carried out, then Enf Officer and Borough Solicitor to discuss the likelihood of success in Court. Enf. Officer to visit. New committee report to be drafted. |
| 9 WEST DRIVE GARDENS HARROW Roof alterations without planning permission | EAST/631/02/FUL ENF/480/02/EAST LP/MW/PEN13018 | GDM | 20-September-02 | 20-Sep-02 | 11-Feb-03 | 21-Mar-.03 | Hearing 03-Jun-03 | 10 months | 21-Jan-.04 21-Mar-04 26-APR-04 | Notice to be served as soon as possible. Notice of appeal served. Appeal Dismissed Insp letter dated 20-Jun-03. Owners have offered to do works required, starting in Sept 2004. Site inspected in Sept 04, no works carried out. Planning app P/3293/04/DFU submitted. App refused. Borough Solicitor sent letter before action. Enf Officer has visited site with a view to preparing prosecution witness statement. |
| 81 Roxeth Hill Harrow on the hill Erection of roof extension | ENF/24/05/P Appeal 3308 | DMC |  | (Legal Contact Officer-AK) | 8-Dec-04 | 14-Jan-05 | Hearing 18-Oct-05 | 9 Months | Compliance date 19/7/06 | AB / RD checking when roof was erected. Borough Solicitor preparing notice. Notice prepared. Appeal part allowed. The property owner is required to removed roof extension and reinstate the roof to its former condition or build in accordance with planning permission P/93/05/DFU the compliance period has been varied from 3 months to 9 months. Recent site visit established that no action had been taken to comply with amended notice. Owner subsequently wrote to Council requesting more time, Council did not agree to this and prosecution proceedings now to be instigated. |
| 154 Eastcote Lane South Harrow Single storey rear extension and raised patio | ENF/317/03/P | GW | 17-March-04 | 23-Mar-04 (Legal Contact Officer-CML) | 27-may-04 | 30-Jun-04 |  | 3 Months | 01-Oct-04 | Appeal received, appeal not valid. Section 78 appeal submitted, awaiting outcome. S78 appeal dismissed, owners asked to provide details of timescale for compliance with notice. Agent looking into how to alter development to comply with notice. Draft prosecution statement prepared. Case Officer to undertake site visit, to proceed with prosecution subject to site visit. |
| REGENT HOUSE, 21 CHURCH ROAD, STANMORE. Erection of Four Air Con Units on a Listed Building | ENF/442/02/EAST | CJF AND AB RJP (case Officer) | 10-July-03 | 16-Jul-03 (Legal Contact Officer-AK) | 13-Jan-05 | 23-Feb-05 | Appeal dismissed. | 3 Months | 24-May-05 01-Mar-06 | An incomplete application for the screening of the units was submitted in Nov 2004. The applicant is looking to provide further information to make this application valid. Appeal dismissed. Case Officer to follow up and take necessary action. |
| Broomhill Mount Park Road Harrow on the Hill Compliance with condition 8 | ENF/625/03/P | GDM RJP (Case Officer) | 8-December-04 | (Legal Contact Officer-DG) | 7-FEB-05 | 11-MAR-05 | Written Representations | 3 Months | 09-APR-05 09-DEC-05 | Appeal submitted. Appeal determined and upheld. Enforcement officer to monitor conditions. Conditions have not been met, case officer drafted Breach of Condition Notice. |
| Portman Hall Old Redding Harrow Erection of fence on roof | ENF/96/03/P | GDM (Report) GW (Case Officer) | 21-April-04 | 28-Apr-04 (Legal Contact Officer-AK) | 7-APR-05 | 8-MAY-05 | Hearing 18- October-05 | 3 Months Varied to 6 months at appeal. | 9-Aug-05 1-May-06 | Draft notice prepared. Opinion on draft enforcement notice being sought from Counsel. Notice served. Appeal submitted. Appeal dismissed, notice varied to allow 6 months for compliance. Compliance date has expired, A new planning application has been submitted for the installation of fencing to roof terraces and installation of railings to roof edging reference P/1149/06/CFU, awaiting decision, case officer to monitor situation, awaiting outcome of planning application. |
| 35 Orchard Grove Edgware Extensions over 70 cubic metres. | ENF/483/04/P | RJP (report) GW (Case Officer) | 17-May-05 | 7-June-05 (Legal Contact Officer-AK) | 24-Nov-05 | 04-Jan-06 | Appeal submitted. Appeal withdrawn | 6 months | 5-Jul-06 | Section 330 notice served on 6-July-05. Section 330 Notices were returned unopened. Enforcement Notices issued. Appeal Submitted, awaiting outcome. Appeal withdrawn. Appellant intends to comply with The Town and Country Planning (General Permitted Development) Order 1995. Enforcement Officer to monitor and ensure compliance. |
| 61 Oxleay Road Harrow Erection of rear extension and wall | ENF/425/04/P | RJP (Report) DMc (Case Officer) | 17-May-05 | 7-October-05 (Legal Contact Officer-CML) | 20-Jun-05 | 14- Nov-05 |  | 6 months | 15-May-06 | Section 330 notice served on 20- June-05. Enf notice issued. Case Officer visited on 7th September 2006, notice not complied with, letter sent advising owner of intention to commence prosecution proceedings. . |
| 46 Repton Road, Kenton Unauthorised change of use to a builders yard. | ENF/565/04/P | DMc (Report) DMc (Case Officer) | 27-July-05 | 10-Aug-05 (Legal Contact Officer-CML) | 27- Oct-05 | 02- Dec-05 | Appeal received | 3 months | 03-Mar-06 | S330 notice served on 25-August-05. Appeal lodged, awaiting outcome (appeal site visit being held on 9th October 2006). |
| 22 Walton Road, Harrow Unauthorised construction of a single storey rear extension and front porch. | ENF/530/03/P | RJP (report) | 27-July-05 | 10-Aug-05 (Legal Contact Officer-CML) | 17-Octo05 | 28-Nov-05 | Appeal submitted. | 3 months | 01-Mar-06 28-Jun-06 | Appeal fee not paid to the Planning Inspectorate, thus appeal not validated. Planning Inspectorate confirmed in letter dated 27 March 2006. Case to be re-allocated to new Officer to carry out site visit to check establish and commence prosecution proceedings if required. |
| 4 Elm Park Stanmore Unauthorised conversion of a detached garden building at the rear of the property to dwellinghouse | ENF/297/03/P | RJP (Report) DMC (Case Officer) | 17-March-04 7-January-06 | 23-Mar-04 27-Jul-04 11-Jan-06 (Legal Contact Officer-CML) | 10-Feb-06 | 17-Mar-06 | Appeal Hearing 9th November 2006 | 6 Months | 17-Sept-06 | Reported to DCC again with retrospective planning application. Application refused. New report to be prepared by Enf Officer. New report drafted, to be placed before DC Committee on 7 Dec 2005. Notice served. Appeal lodged, has been combined with planning appeal, hearing set for 9th November 2006. |
| 79 Pinner Hill Road, Pinner Unauthorised construction of a garage forward for the dwellinghouse. | ENF/183/05/P | RJP (Report) DMc (Case Officer) | 9-November-05 | 28-Nov-05 (Legal Contact Officer-CML) | 6-December-05 | 27-January-06 | S78 appeal dismissed 31st July 2006 | 3 months | 27-April-06 | Enforcement Notice served. S78 Appealdismissed, owner has indicated that compliance will be secured by 12th November 2006 – Case Officer to monitor. |
| 875 Field End Road, Harrow Unauthorised construction of a single storey rear canopy. | ENF/43/04/P | RJP (report) | 9- November-05 | 28-Nov-05 (Legal Contact Officer-CML) | 22-Feb-06 | 03-Apr-06 | Appeal lodged | 3 Months | 4 July 2006 | Enforcement Notice served. Appeal submitted, awaiting outcome. |
| 47 Turner Road, Edgware Unauthorised construction of a rear conservatory and side extension. | ENF/383/03/P | RJP (report) | 7-September-05 | 16-Sep-05 (Legal Contact Officer-CML) | 17-Mar-06 | 24-April-06 | Appeal lodged | 3 Months | 24-Jul-06 | S330 notice served on the 16-November-05. Enforcement Notice served. Appeal submitted, awaiting outcome. |
| 1 and 1A Buckingham Road, Harrow Unauthorised construction of a rear building in the garden | ENF/147/04/P | RJP (Report) | 7-September-05 | 16-September-2005 (Legal Contact Officer-AK) | 10-May-2006 | 20-June-2006 | Appeal lodged – Public Inquiry arranged for 30 January 2007 | 3 Months | 20-September-2006 | S330 notice served 30-November-2005 Appeal lodged on grounds (a), (e), (f) and (g). |
| 56 Lake View, Edgware Unauthorised construction of a front porch. | ENF/989/04/P | RJP (report) RJP (officer) | 11-October- 05 | 13- Oct-05 (Legal Contact Officer-CML) | 24-April-2006 | 5-June-2006 | Appeal lodged | 3 Months | 5-September-2006 | S330 notice served on 17- October-05. Refusal of planning permission appealed against. S78 appeal dismissed on 16-Jan-06. Appeal lodged against Enforcement Notice, awaiting outcome. |
| Copse Farm, 2 Brookshill Cottages, Dairy Cottages, Brookshill Drive, Harrow Erection of fencing | ENF/224/04/P | RJP (report) GDM (officer) | 11-October-05 | 13-Oct-05 (Legal Contact Officer-CML) | 1-June-2006 | 28-June-2006 |  | 1 Month | 28-July-2006 | Section 330 notice served on 4- November-05. 13-June-2006, the Case Officer visited the site, at the time of the visit the section of fencing shown on the Enforcement Notice was removed in accordance with the requirements of the Enforcement Notice. No further action is proposed. |
| Hill House, 7 Mount Park Road, Harrow on the Hill Conversion of single family dwelling house and garage into 5 flats | ENF/775/04/P | DMC (Officer) RJP (Report) | 9-November-2005 | 28-November-2005 (Legal Contact Officer-AK) | 24-April-2006 | 26-May-2006 | Appeal lodged | 3 Months | 26-August-2006 | Section 330 notice served on 10-January-2006 Appeal Lodged, awaiting outcome. |
| 67 Argyle Road, Harrow Unauthorised construction of a raised rear deck and railings | ENF/78/04/P | RJP (Report) | 7-December-2005 | 9-December-2005 AK (Legal Case Officer) | 6-April-2006 | 10-May-2006 | Appeal lodged | 1 Month | 10-June-2006 | S330 notice served 10-January-2006 Enforcement notice served. Appeal lodged, awaiting outcome. |
| 38 Headstone Gardens, Harrow Unauthorised construction of a single storey rear extension | ENF/1006/04/P | RJP (Report) GW (Case Officer) | 7-December-05 | 9-December-05 (Legal Contact Officer-CML) | 13-February-2006 | 17-March-2006 | Appeal Hearing 5-September-2006, enforcement notice varied but upheld on 15th September 2006 | 6 months (as varied on appeal) | 15th March 2007 (as varied on appeal) | S330 Notice served on 19-December-2005 Appeal lodged and dismissed but period for compliance extended from three months to six months. |
| 31 Northumberland Road, North Harrow. Front and rear extensions | ENF/425/05/P | FS (Report) AB (Case Officer) | 15-Mar-06 | 17-Mar-06 CML (Legal Case Officer) | 1-June-2006 | 3-August-2006 | Appeal lodged – awaiting hearing date. | 3 Months | 3-November-2006 | S330 notice served 9-May-2006. Appeal lodged, Council’s statement submitted on 27th September 2006, awaiting hearing date. |
| 1 Wildcroft Gardens, Edgware Unauthorised construction of gates, walls, railings and pillars | ENF/700/04/P | RJP (Report) | 11-January-06 | 23-January-06 (Case Officer-SC) | 7-June-2006 | 19-July-2006 | Appeal lodged | 1 Month | 19-August-2006 | S330 Notice served on 17 February 2006. Appeal lodged. |
| 108 Waxwell Lane, Pinner Unauthorised construction of a raised rear deck and trellis | ENF/647/04/P | RJP (Report) | 7-December-05 | 9-December-05 CML (Legal Contact Officer) | 20-April-2006 | 24-May-2006 |  | 2 Months | 24-July-2006 | S330 Notice served 10-January-2006. Needs to be allocated to new Case Officer to establish if compliance secured. |
| 16A Whitchurch Lane, Kenton Unauthorised installation of gantry | ENF/502/04/P | DMc (Officer) RJP (Report) | 7-December-05 | 9-December-05 (Legal Contact Officer-DG) | 24-April-2006 | 5-June-2006 | Appeal Lodged | 1 Month | 5-July-2006 | Section 330 served on 22 December-05 Appeal Lodged on grounds (a), (c), (f) and (g), awaiting outcome. |
| 19 Victoria Terrace, Harrow on the Hill Unauthorised installation of two rear windows in north elevation of dwellinghouse | ENF/809/04/P | RJP (Report) DMC (Case Officer) | 8-February-06 | 23-Feb-06 06-Mar-06 SC (Legal Case Officer) | 16-June-2006 | 26-July-2006 | Appeal Lodged | 3 Months | 26-October-2006 | S330 notice served 6-April-2006 Appeal Lodged. |
| 147 Roxeth Green Avenue, Harrow Unauthorised construction of a rear extension at the rear of the dwellinghouse | ENF/731/04/P | RJP (Report) RJP (Case Officer) | 8-February-06 | 23-Feb-06 06-Mar-06 SC (Legal Case Officer) | 16-June-2006 | 26-July-2006 |  | 3 Months | 26-October-2006 | Site visit to be undertaken after 26th October 2006. |
| 127a and 127b Ruskin Gardens, Harrow Unauthorised change of use from four flats to a mixed use, comprising of builders yard, four flats, business in the storage of commercial vehicles and the construction of a fence. | ENF/432/03/P | DMC (Case Officer RJP (Report) | 15-Mar-06 | 17-Mar-06 AK (Legal Case Officer) | 22-June-2006 | 2-September-2006 |  | 3 Months | 2-November-2006 | S330 notice served 6-April-2006. Site visit to be undertaken after 2nd November 2006. |
| 190 Whittington Way, Pinner Unauthorised construction of a single storey rear extension | ENF/94/04/P | RJP (Report) | 15-Mar-06 | 17-Mar-06 SY (Legal Case Officer) | 29-June-2006 | 30-July-2006 | Appeal lodged on grounds (a), (d) and (f). | 3 Months | 30-October-2006 | Appeal lodged on grounds (a), (d) and (f), awaiting date of public inquiry |
| 63 College Road, Harrow Weald Unauthorised construction of a detached garden building in the rear garden | ENF/159/05/P | RJP (Report) GW (Case Officer) | 8-February-06 | 23-Feb-06 06-MAR-06 CML (Legal Case Officer) | 25-August-2006 | 24-September-2006 |  | 3 Months | 23-December-2006 | S330 notice served 29-Mar-06 |
| 65 Langland Crescent, Harrow Unauthorised construction of a rear canopy | ENF/668/03/P | RJP (Report) RJP (case Officer) | 7-June-2006 | 19-June-2006 CML (Legal Case Officer) | 25-August-2006 | 24-September-2006 |  | 1 Month | 23-October-2006 | S330 notice served 20-July-06. Although the translucent roof of the structure has been removed the frame remains in place and this needs to be removed. |
| 1 Wynlie Gardens, Pinner Unauthorised use of outbuilding within curiltage of dwellinghouse as separate residential unitingle family dwellinghouse | ENF/118/05/P | RJP (Report) | 11-April-2006 | 18-April-2006 AK (Legal Case Officer) | 25-August 2006 | 5-October-2006 |  | 3 Months | 5-January-2007 | S330 Notice served 21-June-2006 |
| PROSECUTIONS FOR UNLAWFUL ADVERTISEMENTS |
| ENFORCEMENT NOTICES AUTHORISED, AWAITING SERVICE |
| Harrow Hospital 88 Roxeth Hill Harrow Erection of sales building |  | GDM | 9-November-04 | (Legal Contact Officer-DG) |  |  |  |  |  | New report required. |
| 613 Kenton Lane, Kenton Erection of storage building and use of property. | ENF/373/05/P ENF/402/05/P | RJP (report) | 6-June-05 | 30-June-05 (Legal Contact Officer-CML) |  |  |  |  |  | S330 notices served on 7 Sept 05 and 11 Oct 05. Draft notice prepared. Appeal submitted. Appeal reference 3358 allowed subject to conditions 17 January 2006. Enforcement Officer to monitor file to ensure compliance. |
| High Barn, Pinner Hill Farm, 160 Pinner Hill Road, Pinner Unauthorised change of use from Class B1 to Class A1 | ENF/379/04/P | RJP (Report) DMC (Case officer) | 11-January-06 | 23-January-06 SC (Legal Case Officer) |  |  |  |  |  | S330 notice served 24-April-2006 |
| Ravensholt, 12 Mount Park Road, Harrow on the Hill Unauthorised erection of a wire fence with concrete posts and reed panelling | ENF/353/03/P | RJP (Report) RJP (Case Officer) | 28-June-206 | 4-July-2006 |  |  |  |  |  |  |
| Land to the rear of 48 The Avenue, Harrow Weald. S215 Notice |  | DMc (Officer) RJP (Report) | 08-Feb-06 | 23-Feb-06 06-Mar-06 CML (Legal Case Officer) |  |  |  |  |  |  |
| 462 Honeypot Lane, Stanmore Unauthorised construction of a single storey rear extension | ENF/619/04/P | RJP (Report) DMC (Case Officer) | 15-Mar-06 | 17-Mar-06 CML (Legal Case Officer) |  |  |  |  |  | S330 notice served 6-April-2006 |
| Land at rear of 540 Uxbridge Road, Hatch End Unauthorised stationing of a portacabin | ENF/352/05/P | AB2 (Case officer) RJP (Report) | 15-Mar-06 | 20-Mar-06 CML (Legal Case Officer) |  |  |  |  |  | S330 notice served 12-April-2006 Portacabin removed but the hardsurfacing and fencing still remains onsite. Case Officer to monitor situation. |
| Rear of 62-72 Orchard Grove, Harrow Unauthorised change of use from a service road to a builders yard and the erection of a pole with a CCTV camera | ENF/117/04/P | DMC (Case Officer) RJP (Report) | 15-Mar-06 | 17-Mar-06 AK (Legal Case Officer) |  |  |  |  |  | S330 Notice served 22-June-2006 |
| 7 Sancroft Road, Harrow Unauthorised construction of a single storey side to rear and front extension and decking | ENF/236/04/P | RJP (Report) | 11-April-2006 | 18-April-2006 CML (Legal Case Officer) |  |  |  |  |  | S330 Notice served 9-May-2006 |
| 7 Lansdowne Road, Stanmore Unauthorised single storey rear canopy | ENF/46/04/P | RJP (Report) RJP (Case Officer) | 7-June-2006 | 19-June-2006 CML (Legal Case Officer) |  |  |  |  |  |  |
| 32 Rusland Park Road, Harrow Unauthorised construction of a two/three storey side to rear, single storey front to side extension and rear dormer | ENF429/04/P | RJP (Report | 7-June-2006 | 19-June-2006 SFC (Legal Case Officer) |  |  |  |  |  |  |
| 341A Northolt Road, South Harrow Unauthorised construction of a first floor rear extension | ENF/272/04/P | RJP (Report) | 7-June-2006 | 19-June-2006 SFC (Legal Case Officer) |  |  |  |  |  |  |
| 71 Bouverie Road, Harrow Unauthorised side outbuilding forward of the building line abutting the highway | ENF/788/04/P | DMc (Report) DMc (Case Officer) | 7-June-2006 | 19-June-2006 SFC (Legal Case Officer) |  |  |  |  |  |  |
| 9 Green Lane Cottages Unauthorised erection of a satellite dish on a grade II listed building | ENF/536/05/P | RJP (Report) DMC (Case Officer) | 28-June-2006 | 4-July-2006 |  |  |  |  |  |  |
| 16 Carmelite Road, Harrow Weald Unauthorised conversion of a garage to a dwellinghouse | ENF/20/05/P | RJP (Report) RJP (Case Officer) | 28-June-2006 | 4-July-2006 |  |  |  |  |  |  |
| 14 Roxeth Green Avenue, Harrow Unauthorised construction of a rear extension | ENF/744/05/P | RJP (Report) MHX (Case Officer) | 28-June-2006 | 4-July-2006 |  |  |  |  |  |  |
| 60 Ennerdale Avenue, Harrow Unauthorised extension of a dwellinghouse, including the construction hip to gable, a rear dormer roof extensions, single and two-storey side to rear, single storey extensions | ENF/131/05/P | DMC (Report) DMC (Case Officer) | 26-July-2006 |  |  |  |  |  |  |  |
| 44 Harley Crescent, Harrow Unauthorised construction of a rear raised patio and flank boundary walls 2.6 metres in height | ENF/137/04/P | RJP (Report) RJP (Case Officer) | 26-July-2006 |  |  |  |  |  |  |  |
| 19 Woodhall Gate, Pinner Unauthorised installation of hard surfacing at the front of the dwellinghouse | ENF/839/04/P | RJP (Report) GW (Case Officer) | 26-July-2006 |  |  |  |  |  |  |  |
| Golds Gym, 1 Sheepcote Road, Harrow Plant and ducting on southern and eastern elevations of Listed Building |  | DMC (Case Officer) | 6th September 2006 |  |  |  |  |  |  |  |